EIRMS Enterprise Issue & Request Management System Technical Architecture Plan Next.js 15 + Supabase Stack

| Document Type | Technical Architecture Plan |
| --- | --- |
| PRD Version | v3 — March 2026 |
| Tech Stack | Next.js 15 + Supabase (Phase 1) |
| Phase 1 Timeline | 33 Weeks (~8 months) |
| Status | Draft — For Development |
| Prepared For | EIRMS Development Team |

01 Executive Summary & Architecture Overview

EIRMS is a unified internal portal for raising, tracking, and resolving all employee issues and requests across three modules — Help Desk, ERP, and General. This document defines the complete technical architecture for Phase 1 using Next.js 15 and Supabase as the core stack.

The architecture is designed to be deployed on Vercel (frontend) with Supabase providing the database, auth, real-time, storage, and edge functions — giving a fully managed, scalable foundation for 500+ concurrent users with minimal operational overhead.

### 1.1  Scope of Phase 1

| Core Domain | Key Features | Data Volume Estimate |
| --- | --- | --- |
| User Auth & RBAC | Login, OTP, MFA, CRUD, Bulk Import | ~500–2,000 users |
| 3-Module Ticketing | Lifecycle, SLA, Assign, Escalate, Chat | ~200–500 tickets/day |
| IT Asset & Stock Mgmt | Full lifecycle, photos, ledger | ~2,000–10,000 assets |
| Meeting Scheduler | ICS emails, calendar, outcomes | ~20–50 meetings/week |
| Notification Engine | Email, in-app, real-time chat | ~5,000–20,000 emails/month |
| Reporting & Analytics | Dashboards, exports, CSAT | Aggregated from above |
| Platform Settings | Branding, custom fields, templates | Configuration data |

### 1.2  Why Next.js + Supabase for EIRMS

| Next.js 15 Advantage | Supabase Advantage |
| --- | --- |
| App Router with Server Components — fast dashboards | Postgres + Row Level Security — native multi-role isolation |
| Server Actions — secure form submissions without API boilerplate | Realtime subscriptions — live chat, ticket updates, queue counts |
| Built-in file-based routing — clean module separation | Supabase Auth — OTP, MFA, session management built-in |
| Edge Middleware — tenant/role checks before page render | Storage with RLS — asset photos with per-role access |
| Vercel deployment — zero-config, global CDN, preview URLs | Edge Functions — SLA monitoring, email triggers, cron jobs |
| Turbopack dev server — fast iteration cycles | Supabase Studio — admin DB visibility during development |

02 Full Technology Stack

### 2.1  Layer-by-Layer Stack

| Layer | Technology | Purpose / Notes |
| --- | --- | --- |
| UI Framework | Next.js 15 (App Router) | SSR + RSC for dashboards, Client Components for live chat |
| Language | TypeScript 5 | End-to-end type safety across all layers |
| Styling | Tailwind CSS v4 + Shadcn/ui | Consistent component library; customizable brand tokens |
| State (Server) | TanStack Query v5 | Caching, background refetch, optimistic updates |
| State (Client) | Zustand | Role-based UI state, notification tray, sidebar prefs |
| Forms | React Hook Form + Zod | All ticket/asset forms with schema validation |
| Rich Text Editor | Tiptap | Ticket description, email templates, canned responses |
| Database | Supabase (PostgreSQL 16) | Primary data store — all entities |
| Auth | Supabase Auth | Email+password, OTP (email), MFA (TOTP), sessions |
| Row Security | Supabase RLS Policies | Module/role isolation enforced at DB level |
| Realtime | Supabase Realtime | Live chat messages, ticket status, queue badge counts |
| File Storage | Supabase Storage | Asset photos (immutable), attachments, logos |
| Server Logic | Next.js Server Actions | Ticket CRUD, asset movements, user management |
| Background Jobs | Supabase Edge Functions + pg_cron | SLA checks, email dispatch, daily digests, auto-close |
| Email | Resend + React Email | All 40+ email triggers with branded HTML templates |
| Search | Supabase Full-Text Search (pg_trgm) | Tickets, assets, users — upgrade to Typesense Phase 2 |
| ORM / Query | Drizzle ORM | Type-safe queries; migrations tracked in git |
| API Validation | Zod | All Server Action inputs, API route payloads |
| Error Tracking | Sentry | Frontend + Server error capture from day one |
| Analytics | PostHog | Feature usage, onboarding funnels, CSAT tracking |
| Deployment | Vercel | Frontend; preview deployments per PR |
| Database Hosting | Supabase Cloud (Pro Plan) | Managed Postgres, auto-backups, PITR |
| CDN | Vercel Edge Network | Static assets, Next.js ISR pages, image optimization |
| Monorepo | Turborepo + pnpm | apps/web + apps/email + packages/db + packages/ui |

03 System Architecture

### 3.1  High-Level Architecture Diagram

Architecture Overview (Text Diagram) Browser/Device → Vercel Edge (Middleware: Auth Check + Role Gate) → Next.js App Router ↓ Server Components (dashboards, reports, ticket lists) Client Components (live chat, realtime queue, editor) Server Actions (mutations: create ticket, move asset) ↓ ↓ Supabase Postgres ←→ Supabase Realtime (WebSocket) (RLS enforced) (chat, status, badges) ↓ ↓ ↓ Supabase Auth Supabase Storage Edge Functions (sessions,MFA) (asset photos) (SLA cron, emails) ↓ Resend (Email API)

### 3.2  Application Layer Structure

The Next.js app uses the App Router with a clear route group separation per role:

apps/web/src/app/ (auth)/ # Login, forgot password, first-login (employee)/ # End-user portal — tickets, assets, profile dashboard/ tickets/ [ticketId]/ # Ticket detail + live chat sidebar my-assets/ new-ticket/ # Scope selector → form (agent)/ # Agent workspace queue/ # Module queue + unassigned queue tickets/[ticketId]/ calendar/ # Team meeting calendar (admin)/ # Module Admin + Super Admin users/ modules/[moduleId]/ assets/ reports/ settings/ api/ # Minimal API routes (webhooks, health) middleware.ts # Supabase session + role-based route guard

### 3.3  Monorepo Package Structure

eirms/ # Turborepo root apps/ web/ # Next.js 15 application email/ # React Email templates (all 40+ triggers) packages/ db/ # Drizzle schema, migrations, seed ui/ # Shared Shadcn/ui component library types/ # Shared TypeScript types & Zod schemas config/ # eslint, tsconfig, tailwind presets supabase/ migrations/ # SQL migration files functions/ # Edge Functions (SLA, email, cron) seed.sql # Development seed data

04 Database Schema Design

### 4.1  Core Entity Groups

All tables include created_at, updated_at timestamps. Soft-delete (deleted_at) on critical entities. All foreign keys use UUID. RLS policies on every table.

### 4.2  Users & Auth Domain

-- Auth is handled by Supabase Auth (auth.users table) -- We extend with a profiles table linked 1:1 profiles (extends auth.users) id uuid PK -- matches auth.users.id employee_id text UNIQUE NOT NULL full_name text NOT NULL designation text department_id uuid FK → departments manager_id uuid FK → profiles (self-referential) mobile text personal_email text avatar_url text status enum('active','inactive','pending_approval','locked') role enum('super_admin','dept_admin','module_agent','end_user') theme_prefs jsonb -- {mode, accent, density, fontSize, sidebar} notification_prefs jsonb -- {ticket_assigned: 'email'¦'app'¦'both', ...} last_login_at timestamptz password_changed_at timestamptz force_password_change boolean DEFAULT true failed_login_attempts int DEFAULT 0 locked_until timestamptz created_by uuid FK → profiles departments id uuid PK name text NOT NULL code text UNIQUE head_id uuid FK → profiles -- Password history for last-5 policy (stored as bcrypt hashes) password_history id uuid PK user_id uuid FK → profiles password_hash text NOT NULL created_at timestamptz

### 4.3  Module & Configuration Domain

modules id uuid PK name text NOT NULL -- 'Help Desk', 'ERP', 'General' slug text UNIQUE -- 'help-desk', 'erp', 'general' icon text color text -- hex color for UI tagging assignment_mode enum('admin_only','self_pick','round_robin') unassigned_alert_hours int DEFAULT 2 is_active boolean DEFAULT true settings jsonb -- business hours, auto-close days, etc. module_agents -- which agents belong to which module module_id uuid FK → modules user_id uuid FK → profiles is_admin boolean DEFAULT false is_active boolean DEFAULT true PRIMARY KEY (module_id, user_id) categories id uuid PK module_id uuid FK → modules name text NOT NULL is_active boolean DEFAULT true sort_order int sub_categories id uuid PK category_id uuid FK → categories name text NOT NULL is_active boolean DEFAULT true sla_policies id uuid PK module_id uuid FK → modules priority enum('critical','high','medium','low') response_minutes int -- P1=15, P2=60, P3=240, P4=480 resolution_minutes int -- P1=240, P2=480, P3=4320, P4=14400 custom_fields id uuid PK entity_type enum('ticket','asset','activity') module_id uuid FK → modules -- null = org-wide label text NOT NULL field_type enum('text','textarea','number','date','daterange','dropdown','multiselect','checkbox','file','url','lookup') is_required boolean DEFAULT false is_admin_only boolean DEFAULT false options jsonb -- for dropdown/multiselect depends_on jsonb -- conditional display rule sort_order int

### 4.4  Ticketing Domain

tickets id uuid PK ticket_number text UNIQUE -- 'HD-2026-0001', 'ERP-2026-0042' module_id uuid FK → modules category_id uuid FK → categories sub_category_id uuid FK → sub_categories subject text NOT NULL -- max 150 chars description text NOT NULL -- rich text (stored as HTML/markdown) priority enum('critical','high','medium','low') status enum('new','assigned','in_progress','pending_user','pending_dept','pending_third_party','scheduled','escalated','resolved','closed','cancelled') requester_id uuid FK → profiles assigned_to uuid FK → profiles -- nullable for unassigned affected_person_id uuid FK → profiles related_asset_id uuid FK → assets related_ticket_id uuid FK → tickets (self) parent_ticket_id uuid FK → tickets (for splits) is_confidential boolean DEFAULT false is_split boolean DEFAULT false preferred_resolution_date date resolved_at timestamptz closed_at timestamptz sla_response_due_at timestamptz sla_resolution_due_at timestamptz sla_paused_at timestamptz -- when status = pending_user sla_pause_duration int DEFAULT 0 -- accumulated pause seconds first_response_at timestamptz reopen_count int DEFAULT 0 csat_score int -- 1-5 csat_comment text csat_sent_at timestamptz custom_fields jsonb -- {field_id: value} tags text[] cc_user_ids uuid[] department_id uuid FK → departments cost_centre text created_at timestamptz DEFAULT now() updated_at timestamptz ticket_activities -- immutable audit log of all events id uuid PK ticket_id uuid FK → tickets actor_id uuid FK → profiles action_type enum('created','status_changed','assigned','reassigned','transferred','escalated','reply_public','note_internal','file_attached','meeting_scheduled','merged','split','reopened','csat_submitted','field_updated') old_value jsonb new_value jsonb note text is_internal boolean DEFAULT false created_at timestamptz DEFAULT now() ticket_chat_messages -- live chat per ticket id uuid PK ticket_id uuid FK → tickets sender_id uuid FK → profiles target_user_id uuid FK → profiles -- null = broadcast message text NOT NULL is_promoted boolean DEFAULT false -- promoted to public reply created_at timestamptz DEFAULT now() read_by jsonb -- {user_id: timestamp} ticket_attachments id uuid PK ticket_id uuid FK → tickets uploaded_by uuid FK → profiles storage_path text NOT NULL -- Supabase Storage path file_name text file_size int source enum('ticket_form','reply','chat') created_at timestamptz canned_responses id uuid PK module_id uuid FK → modules -- null = personal owner_id uuid FK → profiles title text NOT NULL body text NOT NULL -- supports {Employee Name} placeholders is_shared boolean DEFAULT false

### 4.5  IT Asset Domain

asset_sub_types id uuid PK name text NOT NULL -- 'Laptop / Desktop', 'Mobile Phone', etc. required_fields jsonb -- ['serial_no','brand','model','warranty_expiry',...] low_stock_threshold int DEFAULT 5 assets -- master asset register id uuid PK asset_code text UNIQUE -- auto-generated: 'IT-LAP-0001' sub_type_id uuid FK → asset_sub_types brand text model text serial_number text status enum('in_stock','assigned','under_repair','damaged','written_off') condition enum('new','good','fair','damaged') purchase_date date warranty_expiry date vendor text invoice_number text unit_cost numeric(12,2) specifications jsonb -- RAM, storage, OS, IMEI, etc. current_holder_id uuid FK → profiles -- null if in stock is_written_off boolean DEFAULT false written_off_at timestamptz custom_fields jsonb notes text stock_movements -- every movement creates an immutable record id uuid PK asset_id uuid FK → assets movement_type enum('opening_stock','purchase_inward','handover','return','damaged','write_off','adjustment') direction enum('in','out') quantity int DEFAULT 1 from_user_id uuid FK → profiles -- for returns/handovers to_user_id uuid FK → profiles -- for handovers condition_before enum('new','good','fair','damaged') condition_after enum('new','good','fair','damaged') notes text return_reason enum('employee_exit','end_of_loan','upgrade','voluntary','other') vendor_invoice text total_cost numeric(12,2) performed_by uuid FK → profiles approved_by uuid FK → profiles -- for write-offs expected_return_date date created_at timestamptz DEFAULT now() asset_photos -- immutable, linked to movement id uuid PK movement_id uuid FK → stock_movements asset_id uuid FK → assets storage_path text NOT NULL -- Supabase Storage (immutable bucket) uploaded_by uuid FK → profiles created_at timestamptz DEFAULT now() asset_acknowledgements id uuid PK movement_id uuid FK → stock_movements employee_id uuid FK → profiles acknowledged_at timestamptz -- null = pending token text UNIQUE -- for one-click email link expires_at timestamptz

### 4.6  Meeting & Notification Domain

meetings id uuid PK ticket_id uuid FK → tickets title text NOT NULL meeting_type enum('online','physical','phone') scheduled_at timestamptz NOT NULL duration_minutes int meeting_url text location text agenda text outcome_notes text status enum('scheduled','completed','cancelled','rescheduled') organiser_id uuid FK → profiles ics_uid text UNIQUE -- for calendar update/cancel meeting_participants meeting_id uuid FK → meetings user_id uuid FK → profiles rsvp_status enum('pending','accepted','declined') PRIMARY KEY (meeting_id, user_id) notification_log -- audit trail of all notifications sent id uuid PK recipient_id uuid FK → profiles channel enum('email','in_app','push') event_type text -- 'ticket.created', 'asset.handed_over', etc. entity_id uuid -- ticket_id, asset_id, meeting_id subject text sent_at timestamptz status enum('sent','failed','bounced') audit_log -- immutable system-wide audit (24 months) id uuid PK user_id uuid FK → profiles action text NOT NULL entity_type text entity_id uuid ip_address text user_agent text changes jsonb created_at timestamptz DEFAULT now()

05 Supabase Architecture — Auth, RLS & Realtime

### 5.1  Supabase Auth Configuration

| Auth Feature | EIRMS Configuration |
| --- | --- |
| Email + Password | Primary login method; custom password policy via DB trigger (length, complexity, common-passwords list) |
| OTP (Email) | Forgot password flow — Supabase Auth OTP with 15-min expiry; 3 attempts before lockout |
| MFA (TOTP) | Mandatory for super_admin and dept_admin roles; enforced via middleware after session check |
| Session Duration | 30-day refresh token for 'Remember Me' (disabled for admins); 30-min idle timeout |
| Force Password Change | auth.users metadata flag checked on every login; middleware redirects to /change-password |
| Account Lockout | 5 failed attempts trigger locked_until = now() + 30min (custom DB trigger + middleware check) |
| Concurrent Sessions | Max 2 sessions per user — custom enforcement via sessions table + middleware |
| New User Flow | Admin creates user in Supabase Auth → system emails temp password → force_change on first login |

### 5.2  Row Level Security (RLS) Policy Strategy

RLS is the core security layer. Every table has RLS enabled. Policies use the authenticated user's role and module memberships.

-- Example: Tickets visible only within user's scope CREATE POLICY tickets_select ON tickets FOR SELECT USING ( -- Requester sees own tickets requester_id = auth.uid() -- Agents/Admins see tickets in their modules OR EXISTS ( SELECT 1 FROM module_agents ma WHERE ma.user_id = auth.uid() AND ma.module_id = tickets.module_id ) -- Super Admin sees everything OR (SELECT role FROM profiles WHERE id = auth.uid()) = 'super_admin' ); -- Confidential ticket restriction CREATE POLICY tickets_confidential ON tickets FOR SELECT USING ( NOT is_confidential OR requester_id = auth.uid() OR assigned_to = auth.uid() OR (SELECT role FROM profiles WHERE id = auth.uid()) IN ('super_admin','dept_admin') ); -- Asset photos: immutable — no UPDATE or DELETE allowed CREATE POLICY asset_photos_no_delete ON asset_photos FOR DELETE USING (false); -- Nobody can delete CREATE POLICY asset_photos_no_update ON asset_photos FOR UPDATE USING (false); -- Nobody can update

### 5.3  Supabase Realtime — Channels & Use Cases

| Realtime Channel | Subscribes To | Powers |
| --- | --- | --- |
| ticket:{ticketId} | ticket_chat_messages INSERT | Live chat messages, typing indicators, read receipts |
| ticket:{ticketId} | ticket_activities INSERT | Real-time status changes, reply notifications |
| queue:{moduleId} | tickets INSERT/UPDATE | Unassigned queue badge count, new ticket alerts |
| user:{userId} | notification_log INSERT | In-app notification tray pop-ups |
| presence:{ticketId} | Presence tracking | Online/Away/Offline status dots in chat |
| asset-dashboard | stock_movements INSERT | Live stock ledger updates in admin dashboard |

06 Key Feature Architecture

### 6.1  Scope Selector → Ticket Routing (Server Action Flow)

// app/(employee)/new-ticket/actions.ts export async function createTicket(formData: CreateTicketSchema) { const supabase = createServerClient() const { data: { user } } = await supabase.auth.getUser() // Determine module from scope selection const moduleId = await getModuleForScope(formData.scope) // Calculate SLA deadlines const sla = await getSLAPolicy(moduleId, formData.priority) const businessHours = await getBusinessHours(moduleId) const responseDue = calculateSLADeadline(sla.response_minutes, businessHours) const resolutionDue = calculateSLADeadline(sla.resolution_minutes, businessHours) // Generate ticket number const ticketNumber = await generateTicketNumber(moduleId) // Insert ticket (RLS ensures requester_id = auth.uid()) const { data: ticket } = await supabase .from('tickets') .insert({ ...formData, moduleId, ticketNumber, sla_response_due_at: responseDue }) .select().single() // Handle assignment mode const module = await getModule(moduleId) if (module.assignment_mode === 'round_robin') { await autoAssignRoundRobin(ticket.id, moduleId) } // Trigger email notification (via Supabase Edge Function) await supabase.functions.invoke('send-notification', { body: { event: 'ticket.created', ticketId: ticket.id } }) revalidatePath('/queue/' + moduleId) redirect('/tickets/' + ticket.id) }

### 6.2  SLA Engine — Edge Function + pg_cron

// supabase/functions/sla-monitor/index.ts // Triggered by pg_cron every 5 minutes Deno.serve(async () => { const supabase = createClient() // 1. Find tickets at 80% SLA elapsed → send warning const warningTickets = await supabase.rpc('get_sla_warning_tickets') for (const ticket of warningTickets.data) { await sendEmail({ event: 'sla.warning', ticket }) await supabase.from('notification_log').insert({ event_type: 'sla.warning', entity_id: ticket.id }) } // 2. Find breached tickets → escalate + notify HOD const breachedTickets = await supabase.rpc('get_sla_breached_tickets') for (const ticket of breachedTickets.data) { await supabase.from('tickets').update({ status: 'escalated' }).eq('id', ticket.id) await sendEmail({ event: 'sla.breached', ticket }) } // 3. Auto-close resolved tickets after 48 hours await supabase.rpc('auto_close_resolved_tickets') // 4. Send unassigned queue escalation emails await supabase.rpc('check_unassigned_escalations') return new Response('OK') })

### 6.3  Asset Photo Upload — Mandatory Enforcement

// Supabase Storage: Two buckets // 'asset-photos' — immutable (no delete policy via RLS) // 'ticket-attachments' — normal CRUD for agents/admins // Upload flow in Server Action: async function recordStockMovement(data: StockMovementData, photos: File[]) { if (photos.length === 0) { throw new Error('At least 1 photo is required for this movement') } const uploadedPaths: string[] = [] for (const photo of photos) { const path = `movements/${movementId}/${crypto.randomUUID()}` const { error } = await supabase.storage .from('asset-photos') .upload(path, photo) if (error) throw error uploadedPaths.push(path) } // Create movement record (transaction via Supabase RPC) const { data: movement } = await supabase.rpc('create_stock_movement', { p_movement_data: data, p_photo_paths: uploadedPaths }) // Update asset status and stock ledger (all in DB function) // Trigger handover email if movement_type = 'handover' if (data.movement_type === 'handover') { await supabase.functions.invoke('send-handover-email', { body: { movementId: movement.id } }) } }

### 6.4  Meeting Scheduler — ICS Generation

// supabase/functions/send-meeting-invite/index.ts function generateICS(meeting: Meeting, participants: Profile[]): string { return [ 'BEGIN:VCALENDAR', 'VERSION:2.0', 'PRODID:-//EIRMS//Meeting Scheduler//EN', 'METHOD:REQUEST', 'BEGIN:VEVENT', `UID:${meeting.ics_uid}`, `DTSTART:${formatICSDate(meeting.scheduled_at)}`, `DTEND:${formatICSDate(addMinutes(meeting.scheduled_at, meeting.duration_minutes))}`, `SUMMARY:${meeting.title} [Ticket: ${ticket.ticket_number}]`, `DESCRIPTION:${meeting.agenda ¦¦ 'See ticket for details'}`, meeting.meeting_url ? `URL:${meeting.meeting_url}` : '', meeting.location ? `LOCATION:${meeting.location}` : '', ...participants.map(p => `ATTENDEE;CN=${p.full_name}:mailto:${p.email}`), 'END:VEVENT', 'END:VCALENDAR' ].filter(Boolean).join('\r\n') } // Send via Resend with ICS attachment await resend.emails.send({ from: 'eirms@yourcompany.com', to: participants.map(p => p.email), subject: `Meeting Invitation: ${meeting.title}`, react: MeetingInviteEmail({ meeting, ticket }), attachments: [{ filename: 'meeting.ics', content: Buffer.from(icsContent) }] })

07 Security Architecture

### 7.1  Security Layers

| Layer | Mechanism | What It Protects |
| --- | --- | --- |
| Network | Vercel TLS 1.3 + Supabase TLS | All data in transit encrypted |
| Edge | Next.js Middleware (Vercel Edge) | Session validation before any page renders; role-based route blocking |
| Application | Zod schema validation on Server Actions | Prevents invalid/malicious input reaching DB |
| Database | Supabase RLS Policies | Data isolation per user role and module membership |
| Storage | Supabase Storage RLS + Immutable bucket | Asset photos cannot be deleted; signed URLs for access |
| Auth | Supabase Auth + Custom lockout logic | OTP, MFA, session management, failed-attempt lockout |
| Audit | audit_log table (immutable, 24-month) | All user actions logged for compliance and forensics |

### 7.2  OWASP Top 10 Compliance Map

| OWASP Risk | EIRMS Mitigation |
| --- | --- |
| A01 Broken Access Control | RLS on every table; role check in middleware; Server Actions re-validate auth |
| A02 Cryptographic Failures | TLS 1.3 in transit; AES-256 at rest via Supabase; bcrypt for password history |
| A03 Injection | Drizzle ORM parameterized queries; Zod input validation; no raw SQL with user input |
| A04 Insecure Design | Threat modelling in Phase 0; RLS-first design; confidential ticket model |
| A05 Security Misconfiguration | Supabase managed config; Vercel env secrets; no debug headers in production |
| A06 Vulnerable Components | Dependabot on GitHub; pnpm audit in CI; monthly dependency review |
| A07 Auth Failures | MFA for admins; account lockout; session timeout; password policy; OTP expiry |
| A08 Software Integrity Failures | Vercel build integrity; signed commits policy; CI gate on main branch |
| A09 Security Logging Failures | audit_log (immutable); Sentry error tracking; notification_log for all emails |
| A10 Server-Side Request Forgery | No user-controlled URL fetching; Edge Functions validate all external calls |

08 Email Notification Architecture

### 8.1  Email Stack

All emails are built with React Email (apps/email/) and sent via Resend. Edge Functions act as the trigger layer, querying the DB for context before sending.

| Component | Technology | Role |
| --- | --- | --- |
| Template Engine | React Email + @react-email/components | Type-safe HTML emails with brand tokens |
| Email Sending API | Resend | Transactional email with delivery tracking |
| Trigger Layer | Supabase Edge Functions | Invoked by Server Actions and pg_cron |
| Template Editing | DB-stored overrides + WYSIWYG editor | Admins edit without code via Settings > Email Templates |
| ICS Generation | Custom Deno function | Meeting invites with .ics calendar attachment |
| Preview in Dev | React Email dev server | Preview all templates at localhost:3001 |

### 8.2  Email Trigger Inventory (Phase 1 — 40+ Triggers)

| Domain | Event | Recipients |
| --- | --- | --- |
| Ticketing | ticket.created | Requester + Module Admin |
| Ticketing | ticket.assigned | Agent + Requester |
| Ticketing | ticket.status_changed | Requester + Watchers |
| Ticketing | ticket.reply_added | Requester + Watchers |
| Ticketing | ticket.escalated | HOD + Module Admin + Requester |
| Ticketing | ticket.transferred | New Module Admin + Requester |
| Ticketing | ticket.pending_user | Requester (SLA pause notice) |
| Ticketing | ticket.resolved | Requester (+ CSAT survey link) |
| Ticketing | ticket.closed | Requester + Agent |
| Ticketing | ticket.reopened | Agent + Module Admin |
| Ticketing | sla.warning (80%) | Agent + Module Admin |
| Ticketing | sla.breached | Module Admin + HOD |
| Ticketing | csat.negative (< 3 stars) | Module Admin + HOD |
| Ticketing | daily.digest | Module Admin + HOD |
| Meeting | meeting.scheduled | All participants (+ .ics) |
| Meeting | meeting.reminder (30 min) | All participants |
| Meeting | meeting.rescheduled | All participants (updated .ics) |
| Meeting | meeting.cancelled | All participants (cancel .ics) |
| Asset | asset.handed_over | Employee + Asset Manager (inline photos) |
| Asset | asset.ack_reminder_48h | Employee + Asset Manager |
| Asset | asset.ack_escalation_72h | Employee + Manager + Asset Manager |
| Asset | asset.returned | Employee + Asset Manager |
| Asset | asset.write_off_approval | HOD (one-click approve/reject) |
| Asset | stock.low_alert | Asset Manager + IS Admin |
| Asset | warranty.expiring_30d | Asset Manager + IS Admin |
| Auth | account.created | New Employee (temp password) |
| Auth | self_reg.submitted | Admin (approve/reject link) |
| Auth | password.otp | Employee (6-digit OTP, 15 min) |
| Auth | password.changed | Employee (security confirmation) |
| Auth | account.locked | Employee (unlock instructions) |
| Auth | admin.password_expiry | Admin accounts (90-day policy) |

09 Implementation Roadmap — Next.js + Supabase

### 9.1  Development Phases Mapped to PRD Roadmap

| Phase | Weeks | PRD Phase | Key Deliverables |
| --- | --- | --- | --- |
| P0 | 1–2 | Discovery & Design | Turborepo setup, Supabase project, DB schema v1, Drizzle config, CI/CD pipeline, Figma handoff, Shadcn/ui theme tokens |
| P1 | 3–5 | User Auth & Foundation | Supabase Auth integration, profiles table, RBAC middleware, login UI, forgot password OTP, MFA for admins, force-change flow, bulk CSV import, user CRUD |
| P2 | 6–13 | 3-Module Ticketing | Scope selector, ticket form, full lifecycle, SLA engine (Edge Function + pg_cron), unassigned queue, assignment modes, live chat (Realtime), email engine (Resend), internal notes, CSAT |
| P3 | 14–15 | Meeting Scheduling | Meeting form on ticket, ICS generation, Resend with .ics attachment, RSVP tracking, team calendar view, reschedule/cancel flow, 30-min reminder cron |
| P4 | 16–22 | IT Asset & Stock Mgmt | Asset master, stock movements with mandatory photo upload (Supabase Storage), stock ledger view, handover email with inline photos, acknowledgement token, return/damage/write-off flows, My Assets employee panel |
| P5 | 23–24 | Reporting & Analytics | All reports via Server Components + Drizzle queries, PDF export (Puppeteer Edge), Excel export (ExcelJS), executive dashboard, scheduled email reports, CSAT analytics |
| P6 | 25–26 | Settings & Branding | Brand settings (logo, colors, fonts), theme engine with CSS variables, custom field builder UI, email template editor (DB-stored overrides), custom module builder |
| P7 | 27–28 | Security & Infra | Full RLS audit, MFA enforcement, VAPT, Sentry setup, Vercel production config, Supabase Pro PITR backups, monitoring dashboard, load testing (k6) |
| P8 | 29–30 | UAT & Training | UAT across all roles, defect triage, user training docs, knowledge base setup, go-live checklist |
| P9 | 31–33 | Go-Live & Hypercare | Phased rollout (Auth → Ticketing → Assets), hypercare support, post-launch metrics review, Phase 2 planning |

### 9.2  Day-1 Setup Checklist

|  | Setup Task |
| --- | --- |
| ✓ | Create Turborepo monorepo with pnpm workspaces: apps/web, apps/email, packages/db, packages/ui, packages/types |
| ✓ | Scaffold Next.js 15 in apps/web with App Router, TypeScript strict mode, Tailwind v4, Shadcn/ui init |
| ✓ | Create Supabase project — enable Auth, Storage, Realtime, Edge Functions |
| ✓ | Install @supabase/ssr in Next.js, configure server/client Supabase helpers with cookie-based sessions |
| ✓ | Set up Drizzle ORM in packages/db — connect to Supabase Postgres via connection string |
| ✓ | Create initial migration: profiles, departments, modules, categories, sla_policies tables |
| ✓ | Configure Next.js middleware.ts — session check + role-based route protection |
| ✓ | Set up GitHub Actions CI: type-check, lint, Drizzle migration check, Vitest unit tests |
| ✓ | Configure Vercel project — connect GitHub, set environment variables, enable preview deployments |
| ✓ | Configure Resend domain and API key — create send-notification Edge Function stub |
| ✓ | Set up Sentry for both Next.js app and Supabase Edge Functions |
| ✓ | Create Supabase Storage buckets: asset-photos (immutable), ticket-attachments |
| ✓ | Seed development DB: 3 default modules, default categories, 4 test users (one per role) |

10 Infrastructure, Scalability & Cost

### 10.1  Infrastructure Map

| Service | Provider / Plan | Handles |
| --- | --- | --- |
| Frontend Hosting | Vercel Pro | Next.js SSR/RSC, Edge Middleware, CDN, Preview URLs |
| Database | Supabase Pro (8GB RAM) | Postgres 16, connection pooling (PgBouncer), PITR backups |
| Auth | Supabase Auth (included) | Sessions, OTP, MFA — scales automatically |
| Realtime | Supabase Realtime (included) | WebSocket channels for chat and queue updates |
| Storage | Supabase Storage (100GB Pro) | Asset photos, ticket attachments, logos |
| Edge Functions | Supabase Edge Functions (Deno) | SLA cron, email triggers, ICS generation |
| Email | Resend (Pro — 50K emails/mo) | All transactional emails, delivery tracking |
| Error Tracking | Sentry (Team) | Frontend + Edge Function error capture |
| Analytics | PostHog (Cloud) | Product analytics, feature flags for gradual rollout |

### 10.2  Monthly Infrastructure Cost Estimate

| Service | Estimated Cost/mo | Notes |
| --- | --- | --- |
| Vercel Pro | ~$20 | Covers SSR, edge functions, preview deployments |
| Supabase Pro | ~$25 | 8GB DB, 100GB storage, PITR, unlimited Edge Functions |
| Resend Pro | ~$20 | 50,000 emails/mo — sufficient for 500–2000 user org |
| Sentry Team | ~$26 | Error tracking for up to 5 developers |
| PostHog Cloud | ~$0 | Free up to 1M events/mo for internal product |
| TOTAL Phase 1 | ~$91/month | Extremely cost-efficient for internal enterprise tool |

### 10.3  Scaling Path — When to Upgrade

| Trigger | Scaling Action | Expected Cost Impact |
| --- | --- | --- |
| DB > 70% CPU sustained | Upgrade Supabase to Large instance (16GB RAM) | +$50/mo |
| > 500 concurrent WebSocket users | Supabase Realtime usage within Pro limits; monitor | Included in Pro |
| Storage > 100GB (asset photos) | Upgrade Supabase storage or use Cloudflare R2 | +$10–30/mo |
| > 50K emails/month | Upgrade Resend to Business plan | +$70/mo |
| Full-text search degrading | Add Typesense Cloud (Phase 2 recommendation) | +$30/mo |
| Phase 2 — mobile app | Supabase already API-first; add Expo app | No infra change |

11 Performance Targets & Optimization Strategy

### 11.1  Performance Targets (PRD Requirements)

| Metric | Target (PRD) | Implementation Strategy |
| --- | --- | --- |
| Page Load Time | < 2 seconds (P95) | RSC for dashboards — server-rendered HTML; TanStack Query caching for subsequent navigations |
| API Response Time | < 500ms (P95) | Drizzle queries with proper indexes; Supabase connection pooling (PgBouncer built-in) |
| Email Delivery | < 60 seconds | Resend API p99 is ~5s; Edge Function trigger is near-instant |
| Concurrent Users | 500+ without degradation | Next.js on Vercel scales horizontally automatically; Supabase handles 500+ connections via PgBouncer |
| System Uptime | 99.5% monthly | Vercel SLA 99.99%; Supabase Pro SLA 99.9%; combined = well above target |
| RTO / RPO | < 4hr RTO, < 1hr RPO | Supabase Pro PITR (hourly); manual restore runbook documented in Phase 7 |

### 11.2  Key Database Indexes

-- Ticket query performance CREATE INDEX idx_tickets_module_status ON tickets(module_id, status); CREATE INDEX idx_tickets_requester ON tickets(requester_id); CREATE INDEX idx_tickets_assigned_to ON tickets(assigned_to); CREATE INDEX idx_tickets_sla_response_due ON tickets(sla_response_due_at) WHERE status NOT IN ('resolved','closed','cancelled'); CREATE INDEX idx_tickets_unassigned ON tickets(module_id, created_at) WHERE assigned_to IS NULL; CREATE INDEX idx_tickets_fts ON tickets USING gin(to_tsvector('english', subject ¦¦ ' ' ¦¦ description)); -- Asset query performance CREATE INDEX idx_assets_sub_type_status ON assets(sub_type_id, status); CREATE INDEX idx_assets_current_holder ON assets(current_holder_id) WHERE current_holder_id IS NOT NULL; CREATE INDEX idx_assets_warranty ON assets(warranty_expiry) WHERE is_written_off = false; CREATE INDEX idx_stock_movements_asset ON stock_movements(asset_id, created_at DESC); -- Chat performance CREATE INDEX idx_chat_ticket ON ticket_chat_messages(ticket_id, created_at); -- Activity log performance CREATE INDEX idx_activities_ticket ON ticket_activities(ticket_id, created_at DESC); -- Audit log CREATE INDEX idx_audit_user_date ON audit_log(user_id, created_at DESC);

12 Open Questions & Phase 2 Readiness

### 12.1  Decisions Required Before Development Starts

| Question | Options | Recommendation |
| --- | --- | --- |
| Email domain for EIRMS notifications? | Company domain vs. subdomain | Use noreply@eirms.yourcompany.com — verify in Resend |
| Self-registration approval flow — email or in-portal only? | Both / Email only / Portal only | Both — email link to approve + portal view for bulk |
| File size limits for ticket attachments? | PRD says 10MB / 5 files | Enforce in Supabase Storage policy + Next.js validation |
| Ticket number format? | HD-2026-0001 vs sequential | Module prefix + year + 4-digit sequence via DB function |
| Business hours per module — timezone? | Single org timezone vs. per-module | Single org timezone in Phase 1; configurable in Settings |
| VAPT provider for Phase 7? | Internal vs. external vendor | External vendor recommended — book in Week 20 |

### 12.2  Phase 2 — Architectural Readiness

| Phase 2 Feature | Phase 1 Architecture Accommodates This By... |
| --- | --- |
| SSO / Active Directory | Supabase Auth supports SAML/OAuth providers — add in Auth settings, no schema change |
| Native Mobile App (iOS/Android) | Supabase is API-first (REST + Realtime); Expo app consumes same APIs; no backend change |
| AI Auto-Routing | Ticket module_id and category_id are set fields; AI layer overrides them — plug in as Edge Function |
| HRMS / ERP Integration | profiles table has employee_id and department_id — sync job writes to these; no schema change |
| Advanced Analytics / BI | All data in Postgres; PostHog already tracking events; connect Power BI directly to Supabase read replica |
| Additional Asset Categories | asset_sub_types is extensible; custom_fields handles additional attributes — no schema change |
| Custom Module Builder | modules table is data-driven; custom_fields + categories are already configurable — Phase 2 adds UI wizard |

13 Recommended Team & Tooling

### 13.1  Team Composition for 33-Week Delivery

| Role | FTE / Duration | Primary Responsibilities |
| --- | --- | --- |
| Tech Lead / Architect | 1.0 — Full | Architecture decisions, code review, Supabase schema, RLS policies, Edge Functions, security |
| Full-Stack Developer | 2.0 — Full | Next.js pages, Server Actions, Drizzle queries, Supabase Realtime integration, report generation |
| Frontend Developer | 1.0 — Full | Shadcn/ui components, dashboard UI, ticket forms, live chat UI, mobile-responsive layout |
| Backend / DB Developer | 1.0 — W1–22 | DB schema, migrations, complex RPC functions, SLA engine, stock ledger logic, indexes |
| UI/UX Designer | 1.0 — W1–16 | Figma designs for all screens, design system tokens, email template designs, UAT support |
| QA Engineer | 1.0 — W20–30 | Test cases for all modules, regression suite, UAT coordination, bug triage |
| DevOps (Part-time) | 0.5 — W1–4, W27–28 | CI/CD, Vercel config, Supabase production setup, monitoring, VAPT coordination |

### 13.2  Development Tooling

| Tool | Purpose |
| --- | --- |
| VS Code + Cursor | Primary IDE — Cursor AI assists with Drizzle schema and Server Actions |
| Supabase Studio | Database admin, RLS policy testing, Realtime channel debugging |
| Drizzle Kit Studio | Visual schema editor, migration diff viewer |
| React Email Dev Server | Preview all email templates at localhost:3001 during development |
| Storybook (Shadcn) | Component development and visual regression testing for UI package |
| Vitest + Testing Library | Unit tests for Server Actions, DB functions, and UI components |
| Playwright | E2E tests for critical user flows: login, ticket creation, asset handover |
| k6 | Load testing for 500+ concurrent user target before go-live (Phase 7) |
| Linear | Sprint planning, ticket tracking for the EIRMS build project itself |
| Figma | UI designs and component specs; Dev Mode for direct CSS handoff |

Architecture Summary Next.js 15 + Supabase delivers every Phase 1 requirement from the EIRMS PRD with minimal operational overhead, strong security via RLS, real-time capabilities built-in, and a clear scaling path into Phase 2. Estimated Infrastructure Cost: ~$91/month ¦ Team: 6–7 people ¦ Timeline: 33 Weeks